LNER Disruption Prediction

Amina Adam 		-	Data Analyst		W2046713

Ayomide Ibrahim 	-	ML Engineer		W2080555

Clara Nassar		-	Project Coordinator 	W2091449

Daniel Jones		-	Project Manager	W2086277

Table of Contents

1. Background and Problem Domain	3

1.1 Introduction	3

1.2 Boundary of the Problem	4

1.3 Objectives	4

2. Preliminary Analysis	5

2.1 LNER Interview Q&A	5

2.2 Full LNER Interview Notes	6

2.3 Operational Drivers of Disruption	7

2.4 Data Considerations	8

2.5 Initial Modelling Direction	9

3. Systems Thinking Approach	10

3.1 Stakeholders	10

3.2 CATWOE	10

3.3 Rich Picture	11

4. Project Planning	12

4.1 Role Responsibilities	12

4.2 Work Breakdown Structure	13

4.3 Activity Network	15

4.4 Risk Analysis – Risk Mitigation Log	16

4.5 Meetings	17

5. Data Acquisition	18

5.1 Data sources	18

5.2 HSP Service Metrics	18

5.3 HSP Service Details	19

5.4 Weather Data – Open-Meteo	19

5.5 Final Dataset	20

6. Exploratory Data Analysis	22

6.1 Which segments suffer the most delays?	22

6.2 Time of Day	23

6.3 Distribution of delays throughout the week	23

6.4 The effects of Weather	24

7. Machine Learning Models	25

7.1 Building Classification Model	25

7.2 Classification Model Evaluation	26

7.3 Building Regression Models	28

7.4 Regression Model Evaluation	29

8. Conclusion – Uses Cases and Next Steps	31

8.1 Summary of Approach and Outcomes	31

8.2 Challenges and Limitations	31

8.3 Use Cases	32

8.4 Next Steps	32

References	33

## 1. Background and Problem Domain

### Introduction

Source: Data Science Process Alliance

(CN)

The project will follow the CRISP-DM lifecycle to structure the work from understanding the problem, through data preparation and modelling, to evaluation and delivery. Systems thinking tools such as CATWOE will be used in the early stages to clarify the problem boundaries.

LNER operates around 200-250 trains, with approximately 150 services per day across two main tracks. Limited infrastructure means a single failure or delay can affect the entire day’s schedule. Cancelling a train costs around £10-15k, and major disruption investigations can cost up to £3m.

Darwin is the UK rail industry’s real-time passenger information system. It combines timetable and train location data to predict future arrival times dynamically. However, during disruption, Darwin can produce late, noisy, or inaccurate ETAs. Inaccurate predictions reduce customer trust, increase complaints, make communication more difficult for staff, and increase operational workload.

Small delays (5–10 minutes) can quickly create reactionary knock-on effects across the network. Given LNER’s focus on reputation and customer satisfaction, disruption communication quality is critical. Improving disruption prediction, or identifying when Darwin is likely to be unreliable, is therefore important for both operational stability and customer trust.

### 1.2 Boundary of the Problem

(CN, DJ)

There are many different scenarios which may pose risk to this project such as academic constraints, including limited timeline and potential data access delays which is why this project will focus on predicting delay propagation. We have narrowed the scope to cover LNER-operated services between London Kings Cross and Edinburgh Waverley during weekday, evening peak-times (services departing from 16:00 to 19:00). The aim is not to replace Darwin, but to support operation staff and customer information reliability by using additional modelling and data and reducing dependency on Darwin. The approach of focusing on delay propagation is because by proxy, during times of severe disruption Darwin is likely to make a bad prediction. Any solution must operate in near real-time, integrate with existing LNER systems, and avoid interfering with safety-critical infrastructure.

### 1.3 Objectives

(CN, DJ)

Main goal

Improve disruption prediction quality by ascertaining the effects causing delay propagation to support clearer and more reliable customer communication.

Priority objectives

- Identify the main causes of poor disruption estimates: lateness, revisions, noise, missing estimates…

- Decide a suitable modeling technique considering current constraints but also future scalability and extensibility

- Develop a modelling framework using timetable, historical, and weather data with the ability to add new features

- Ensure the approach works in near real-time and integrates with existing LNER systems

- Identify which customer-facing systems are most affected by poor prediction quality

- Define how improvement will be evaluated (accuracy, stability and business value)

## 2. Preliminary Analysis

### 2.1 LNER Interview Q&A

(AA, AI, CN, DJ)

| Question | Answer |
| --- | --- |
| Do certain disruption types lead to worse estimates (signaling, weather, etc.)? | - Investigations into disruption issues can cost up to £3 million. - Tracks break e.g. planks breaking causing the tracks to be out of service for 18-24 hours. - Track conditions can damage train wheels. - Weather e.g. snow over larger distances can stop trains. - Longer train carriages - more passengers - more delays. - Bike loading causes delays. - Reactionary delays 5-10 minutes from earlier disruptions. - Major stations e.g. Kings Cross and Finsbury Park can cause knock on effects when there is a disruption/delay. |
| Any known data quality issues or in general when it comes to disruption data? | - Datasets can take 6-8 weeks to obtain. - Data cataloguing and understanding data distribution is key. - 90% effort in data cleaning and fixing, 10% in modelling. |
| How does LNER quantify cost/effect of poor communications when it comes to disruption? | - Cancelling a train results in a £10-15k fine for LNER. - Inaccurate ETA’s reduce trust and increase complaints, LNER focus on Reputation - Customer satisfaction and dissatisfaction surveys monitored |
| How accurate do the predictions need to be? | - LNER follows “bad information is only slightly better than no information” when giving updates on delays and disruptions. |
| Do you also want to consider how stable and how easy to interpret they (predictions) are? E.g. changing every minute might confuse staff | - Small delays e.g. 15 minutes can be bucketed differently (customers can adapt e.g. go to the cafe, not a serious delay) |

### 2.2 Full LNER Interview Notes

(AA, AI, CN, DJ)

- LNER operates 200-250 trains approximately. 150 trains per day across two main tracks.

- Only two tracks are available. If one fails, the whole day can be significantly disrupted.

- Network capacity has increased 25%.

- 305,000 passenger assists per year.

- It takes 90 seconds to 3 minutes per assist, which can cause knock on delays.

- Cancelling a train results in a £10-15k fine for LNER.

- Investigations into disruption issues can cost up to £3 million.

- The Data intelligent Platform cost £2 million to build.

- Datasets can take 6-8 weeks to obtain.

- Tracks break e.g. planks breaking causing the tracks to be out of service for 18-24 hours.

- Manual maintenance checks only.

- Close call system used to report track maintenance issues.

- Track conditions can damage train wheels.

- Weather e.g. snow over larger distances can stop trains.

- Not enough trains available - train is cancelled.

- Longer train carriages - more passengers - more delays.

- Bike loading causes delays.

- Reactionary delays 5-10 minutes from earlier disruptions.

- Major stations e.g. Kings Cross and Finsbury Park can cause knock on effects when there is a disruption/delay.

- Cause codes used to categorise reasons for delays

- Train movement recorded e.g. timing of trains on tracks and stopping times used to predict delays.

- Comparison of real time delay variation vs historical seasonal data.

- Weather data reliability is important (climate change considerations)

- IOT sensors for predictive maintenance for tracks.

- Data cataloguing and understanding data distribution is key.

- 90% effort in data cleaning and fixing, 10% in modelling.

- Inaccurate ETA’s reduce trust and increase complaints, LNER focus on Reputation

- Customer satisfaction and dissatisfaction surveys monitored

- Small delays e.g. 15 minutes can be bucketed differently (customers can adapt e.g. go to the cafe, not a serious delay)

- LNER follows “bad information is better than no information” when giving updates on delays and disruptions.

- Explore anomaly detection for disruption predictions.

- Distribution of delay types and duration.

### 2.3 Operational Drivers of Disruption

(AA, AI, CN)

- Severe weather, such as snow, can disrupt multiple route segments simultaneously and increase prediction uncertainty.

- Infrastructure issues such as broken planks can take tracks out of service for 18-24 hours. Maintenance is largely manual, increasing the risk of delayed detection.

- Small delays, like 5-10 minutes, can cascade across the network, meaning one delayed service can affect several following trains.

- Passenger assists, around 305,000 per year, each lasting 90 seconds to 3 minutes. These small additions accumulate and can cause delays, especially during peak periods.

- Major stations such as Kings Cross and Finsbury Park amplify disruption impact due to high passenger volume and limited capacity.

- Limited track capacity, with only two main tracks, means minor issues can lead to a system-wide disruption.

### 2.4 Data Considerations

(AI, CN, DJ)

| Dataset | Why it is/isn’t useful? | Use (Yes/No) |
| --- | --- | --- |
| LNER signaling data | Useful for train movement, predictions, stopping times, and real-time variation patterns, however it is difficult to make use of due to lack of documentation. | No, we can engineer sudo- signaling data using the working timetable and actual arrival/departure times which is much simpler to use/understand |
| Historical Service Performance | Useful for comparing timetables to actual outcomes, pulling individual journey ids, and stop information. | Yes, simplifies data collection for machine learning and data exploration. Can be merged with other dataset easily via RID |
| Weather data | Highly relevant because weather can affect large route segments. | Yes, situations such as large amounts of snow can cause major delays, especially due to a lack of alternative tracks. |
| Train diagram data | Helps understand scheduled dependencies and constraints. | No, timetable and actual outcomes are present in HSP data along with individual train data can be derived |
| Darwin Real Time Train Information (Push) | Provides real-time travel information and predictions | No, to make use of this data, it would require active data collection at multiple timestamps as predictions are constantly updated, which is too big for the scope of this project. Otherwise, this would be very valuable |

### 2.5 Initial Modelling Direction

(CN, DJ)

The main aim is to improve disruption prediction quality by ascertaining the effects of delay propagation to support clearer and more reliable customer communication. By proxy this would support times where Darwin’s ETAs become unstable. Instead of attempting to model the full railway network, the initial approach treats each train leg (from a station, to a station) as an instance where we can instead take the approach of modelling segment level accumulation rather than full network propagation. This allows the problem to be framed as 2 tasks.

- A supervised regression task where the objective is to predict the delay gained over a segment.

- A supervised classification task to estimate disruption probability to supplement passenger messaging such as “high risk of significant delay”

given upstream delay conditions, historical information, and contextual variables such as weather and time of day.

Eventhough graph-based approaches may be better at representing the entire systems interactions, they introduce significant complexity and data requirements beyond the scope of the current usable data and time constraints. The idea is to create a robust and extensible baseline model which can later be expanded. Therefore, the initial thoughts of potential frameworks would be:

- XGBoost

- LightGBM

Other models may be tested such as Linear Regression, K-Nearest Neighbors, or Decision Trees, however initially these models are well suited in theory due to their strong performance on structured datasets and ability to capture nonlinear interactions between variables such as delay propagation. Specifically, XGBoost is very popular, powerful, widely used in research and industry and has a history of performing well in many Kaggle competitions.

## 3. Systems Thinking Approach

### 3.1 Stakeholders

(CN)

- Customers: Need clear and reliable updates during disruption.

- Frontline staff: Rely on Darwin and customer-facing systems to communicate with passengers.

- Control room / operations: Need early visibility of disruption risk.

- Digital / data teams: Depend on prediction feeds and data for customer-facing systems.

### 3.2 CATWOE

(CN)

- Client: LNER, particularly teams responsible for disruption communication.

- Actors: Project team, LNER stakeholders, and staff who rely on prediction outputs.

- Transformation: Unreliable Darwin predictions → improved prediction to customer information framework.

- Worldview: Higher prediction quality improves trust and lowers operational pressure.

- Owner: LNER, who decide how outputs are adopted.

- Environment: Data access constraints, near real-time requirements, and academic timeline limits.

### 3.3 Rich Picture

(AA)

## 4. Project Planning

### 4.1 Role Responsibilities

(DJ)

Project Manager:

- Oversee the entire project and ensure it stays on track.

- Coordinates meetings

- Provides datasets for team use

- Assign tasks

- Quality-checks reports, code, visualizations and model performance

- Support other team members by providing guidance and assistance

Data Analyst:

- Cleans and prepares data in collaboration with ML Engineer

- Performs exploratory data analysis (EDA)

- Create visualizations for reports and presentations

Machine Learning Engineer:

- Cleans and prepares data in collaboration with Data Analyst

- Develop and train models

- Evaluate model performance

- Provide metrics and outputs for reports and presentations

Project Coordinator:

- Responsible for documentation

- Drafting reports

- Drafting PowerPoint presentations

- Assisting other roles, including supporting the Project Manager as needed

All roles:

- Responsible for contributing to the final report by sharing and implementing ideas beyond their own specific area, supporting team members and ensuring overall quality of the project.

Each role has been assigned a colour and will be used to identify the primary role responsible for a specific task

### 4.2 Work Breakdown Structure

(CN, DJ)

| TASK | SUBTASK | WP | ID |  | DURATION | DEPENDS ON | Primary |
| --- | --- | --- | --- | --- | --- | --- | --- |
| X |  |  | 1 | Final Project Report + Technical code, solutions and implementation files |  | 1.1, 1.2, 1.3 |  |
|  | X |  | 1.1 | Data Acquisition |  | 1.1.1, 1.1.2, 1.1.3, 1.1.4 |  |
|  |  | X | 1.1.1 | Collect Historic Journey Data | 5 Days |  |  |
|  |  | X | 1.1.2 | Collect Weather Data | 1 Day | 1.1.1 |  |
|  |  | X | 1.1.3 | Merge Datasets | 1 Day | 1.1.2 |  |
|  |  | X | 1.1.4 | Perform data cleaning | 2 Days | 1.1.3 |  |
|  | X |  | 1.2 | Data Exploration |  | 1.2.1, 1.2.2, 1.2.3 |  |
|  |  | X | 1.2.1 | Exploratory data analysis | 3 Days | 1.1 |  |
|  |  | X | 1.2.2 | Delay distribution analysis | 1 Day | 1.2.1 |  |
|  |  | X | 1.2.3 | Create visualizations for use in report | 1 Day | 1.2.2 |  |
|  | X |  | 1.3 | Machine Learning Model |  | 1.3.3, 1.3.6 |  |
|  |  | X | 1.3.1 | Feature Engineering and Target Variable Definition | 2 Days | 1.2.1 |  |
|  |  | X | 1.3.2 | Train different classification models | 3 Days | 1.3.1 |  |
|  |  | X | 1.3.3 | Compare classification models | 3 Days | 1.3.2 |  |
|  |  | X | 1.3.4 | Finalize classification model | 3 Days | 1.3.3 |  |
|  |  | X | 1.3.5 | Train different regression models | 3 Days | 1.3.1 |  |
|  |  | X | 1.3.6 | Compare regression models | 3 Days | 1.3.5 |  |
|  |  | X | 1.3.7 | Finalize Regression Model | 3 Days | 1.3.6 |  |
|  | X |  | 1.4 | PowerPoint Presentation (5-7 Slides) |  | 1.4.1, 1.4.2 |  |
|  |  | X | 1.4.1 | Use power bi to create dashboard of findings | 3 Days | 1.2, 1.3 |  |
|  |  | X | 1.4.2 | Translate draft report and findings into digestible PowerPoint material | 3 Days |  |  |
|  | X |  | 1.5 | Final Report |  |  |  |
|  |  | X | 1.5.1 | Format all analysis, evaluation findings and methodology into one report | 14 Days | 1.2, 1.3 |  |

### 4.3 Activity Network

(CN)

### 4.4 Risk Analysis – Risk Mitigation Log

(AI, DJ)

- Data risks: Data access delays may affect scope and timeline. Data quality issues could reduce model reliability.

- Modelling risks: Labels may need to be created from raw data, which introduces assumptions. Rare or extreme events may not be well represented in historical data.

- Operational risks: Near real-time requirements may limit model complexity. Outputs must support clear communication, as unstable predictions could create confusion.

| ID | Risk | Mitigation | Elimination |
| --- | --- | --- | --- |
| 1.1 | Poor data quality | Request data directly from LNER. Apply data cleaning techniques (imputation etc.) |  |
| 1.1 | Data collection takes too long |  | Reduce scope and leave open for future scalability |
| 1.2 | Lack of meaningful insights | Consult domain experts Add new features |  |
| 1.3 | Bad model performance | Compare multiple models. Use GridSearch to tune hyperparameters or make use of ensemble learning. |  |
| 1.3 | Bad/No disruption labels |  | Create pseudo disruption flags based on available features using domain knowledge. |
| 1.4 | Complete model metrics unavailable |  | Use techniques to train quicker models and use as a base/expected minimum performance and improve on metrics for final report. |
| 1.5 | Models take too long to train |  | Reduce scope and leave open for future scalability. |

### 4.5 Meetings

(DJ)

The aim is to meet at least once a week on Friday 1pm to 2pm to share progress on tasks and prioritise next steps. A second meeting slot is always reserved for support or emergencies on Tuesday 1pm to 2pm. The table will be updated after every meeting until completion.

| Date | Time | Location | Attendance | Notes |
| --- | --- | --- | --- | --- |
| FRI 13/02 | 1pm - 2pm | Copland | AA, AI, CN, DJ | Discussing coursework, availability, and shared/finalised set of interview questions |
| FRI 20/02 | 1pm - 2pm | Copland | AA, AI, CN, DJ | Discussing potential datasets and approach |
| FRI 27/02 | 12pm - 3pm | Online | AA, AI, CN, DJ | Finalizing expected approach, finalizing roles and sharing all findings so far |
| FRI 06/03 | 1pm - 2pm | Cavendish | AA, AI, DJ | Progress on current tasks and issues |
| TUE 10/03 | 1pm - 2pm | Copland | AA, AI, DJ | Progress on current tasks and issues |
| FRI 13/03 | 1pm - 2pm | Copland | AA, AI, DJ | Progress on current tasks and issues |
| WED 18/03 | 11am - 12pm | Online | CN, DJ | Update on tasks and emergency meeting on HSP API no longer returning data prior to 2026. Therefore, no further data collection possible. |
| FRI 27/03 | 10am – 11pm | Cavendish | AA, AI, CN, DJ | Finalise PowerPoint Presentation |
| FRI 03/04 | 1pm - 3pm | Online | AA, AI, CN, DJ | Review report to date and polishing |
| FRI 17/04 | 12pm – 2pm | Online | AA, AI, CN, DJ | Review and polish new sections to be added/merged into final report |

## 5. Data Acquisition

### 5.1 Data sources

(DJ)

As outlined in 2.4, many different sources for data were considered, however we decided use the Historical Service Performance (HSP) api for train data and Open-Meteo for weather data. At the time of writing this, HSP data prior to 2026 potentially may have been wiped, so the data collected so far will be the only data available to use for now. The dataset obtained is already cleaned with the only missing values being for the column providing a late or cancellation reason which is classic case of Missing Not at Random (MNAR).

Documentation on the HSP api and Open-Meteo are available in the references which can be used to see the body of requests and responses.

### 5.2 HSP Service Metrics

(DJ)

The first thing required for collecting train data is getting the Real -Time Train information (RTTI) Identity further simplified to RID which is a unique identifier assigned to a specific train journey at a particular point in time. This ensures that each individual service can be accurately tracked and distinguished from others, even if they share other characteristics.

Using the service metrics api, we can query trains that have a specific origin and destination between a time and date. The response we are interested in will be the RIDs of the matched services.  This was done for services between KGX and EDB during evening peak times for 2024 and 2025.

We wrote a function that would make this process easier and automatic and can be explored further by examining the ipynb notebook.

### 5.3 HSP Service Details

(DJ)

After obtaining the RIDs for both 2024 and 2025 we do 2 separate but similar processes when querying service details.

For 2024, the responses obtained are averaged to be used in the dataset for 2025 as historical averages whereas responses for 2025 are used to create a pandas dataframe where we split every journey into segments (where each row is the information between its departure from the last station and arrival at the next station).

This is a simplified version of this process, however the specifics can be explored by examining the data collection notebook.

### 5.4 Weather Data – Open-Meteo

(DJ)

Next we use the coordinates of each station in order to join weather data such as, precipitation, windspeed and temperature at specific times to the segments in the dataset.

### 5.5 Final Dataset

(AI)

These are the features obtained/derived in our dataset (“final-segment-dataset-2025”) that may be used for Exploratory data analysis and Machine Learning (more features may also be engineered).

| Column Name | Description |
| --- | --- |
| rid | Unique Run id used to identify a specific train on a specific day(calculated from The first 8 numbers is the date in format yyyymmdd) |
| from_station | CRS code representing segments station origin |
| to_station | CRS code representing the station for trains’ arrival |
| late_canc_reason | Reason for late/cancellation |
| total_stops_in_run | Total number of stations within the train journey |
| remaining_stops_after_this | Amount of stops left after the segment |
| date_of_service | Date of journey |
| month | Number representing the month (from 1-12) |
| day_of_week | Number representing the day of the week(from 1-7) |
| day_of_month | Number representing the day within a month(from 1-31) |
| from_sched_arrival_min | A train’s scheduled arrival time at origin station (from station) in minutes |
| from_actual_arrival_min | A train’s actual arrival time at origin station (from station) in minutes |
| from_sched_departure_min | A train’s scheduled departure time from origin station (from station) in minutes |
| from_actual_departure_min | A train’s actual departure time from origin station (from station) in minutes |
| to_sched_arrival_min | A train’s scheduled arrival time at to_station in minutes |
| to_actual_arrival_min | A train’s actual arrival time at to_station in minutes |
| to_sched_departure_min | A train’s scheduled departure time at to_station in minute s |
| to_actual_departure_min | A train’s actual departure time at to_station in minutes |
| propagated_delay_min |  |
| end_segment_delay_min | Delay at the end of segment |
| cum_delay_min | The Total delay accumulated in the train’s journey (calculated from sum of propagated_delay_min grouped by rid) |
| leg_duration_min | Actual duration of a segment |
| arrival_delay_min | Delay at arrival in minutes |
| prev_train_leg_delay_min | Previous train’s delay entering a station in minutes |
| prev_train_cum_delay_min | Previous train’s accumulated delay in minutes |
| prev_train_segment_duration_min | Previous train’s duration within a segment in minutes |
| prev_train_end_segment_delay_min | The end of the previous train’s delay within a segment in minutes |
| historical_avg_propagated_delay_min | 2024 Historical data on the average delay for this segment in minutes |
| historical_avg_leg_duration_min | 2024 historical data the on average leg duration of the train for this segment in minutes |
| historical_avg_cum_delay_min | 2024 historical data on the train’s average delay accumulated in minutes |
| historical_avg_arrival_delay_min | 2024 historical data on the average arrival delay of the train in minutes |
| delay_historical_difference | the difference between the current delay time and historical average (calculated from propagated_delay_min − historical_avg_propagated_delay_min) |
| from_temp | Measuring the temperature at departure station |
| from_precip | Measuring the precipitation (including snow) at the departure station |
| from_wind | Measuring the wind speed at the departure station |
| to_temp | Measuring the temperature at the arrival station |
| to_precip | Measuring the precipitation (including snow) at the arrival station |
| to_wind | Measuring the wind speed at the arrival station |

## 6. Exploratory Data Analysis

(AA)

The dataset used throughout this EDA is the final cleaned segment dataset, containing 11,195 segments of train journeys  records across 38 features. It was compiled by merging Darwin’s Historical Service Performance (HSP) data with Open-Meteo weather data. Key engineered features include arrival_delay_min, end_segment_delay_min, and delay_historical_difference.

Visualisation tools used: Plotly, Matplotlib, Seaborn

### 6.1 Which segments suffer the most delays?

(AA, DJ)

First, we wanted to see which segments (From station and To station) are mostly affected by delays

The following Log Transformed Heatmap shows the average delay between segments. A darker red colour, represents a more severe average delay. A Log transformation was used in order to make the differences in average delay more apparent.

| CRS Code | Full-Station Name |
| --- | --- |
| ALM | Alnmouth |
| BWK | Berwick-Upon-Tweed |
| DAR | Darlington |
| DHM | Durham |
| DON | Doncaster |
| DUN | Dunbar |
| EDB | Edinburgh Waverly |
| GRA | Grantham |
| KGX | London Kings Cross |
| MPT | Morpeth |
| NCL | Newcastle |
| NNG | Newark North Gate |
| NTR | Northallerton |
| PBO | Peterborough |
| RET | Retford |
| SNO | St Neots |
| SVG | Stevenage |
| YRK | York |

London King’s Cross - Grantham experience the greatest average delay with other segments such as Retford -  Doncaster and St Neots -  Peterborough, having relatively substantial delays however after looking into it, these segments have much less records. For segments with fewer observations, further data collection would be recommended.

### 6.2 Time of Day

(AA)

This dual axis chart shows mean arrival delay (line) and total journey count (bars) across each hour of the evening peak window (16:00-22:00). Mean Delay increases steadily from approximately 3.5 minutes at 16:00, peaking at 4.8 minutes at 21:00 before declining. Journey count peaks in the 18:00-20:00 window, supporting the idea that busier time frames are most delay prone. The 21:00 peak for delay despite lower journey volume may reflect cumulative delay propagation that was building up over the time which is consistent with inherited delay findings. Therefore, Hour of departure is a meaningful feature in the prediction model.

### 6.3 Distribution of delays throughout the week

(AA)

To produce this boxplot, outliers were removed using 3xIQR, which filtered extreme values retaining meaningful variation. The median arrival delay remains steady at 1 minute from Monday to Thursday, rising slightly to 2 minutes on Friday. The interquartile ranges are broadly similar across the week, although Friday shows a wider spread and high upper whisker, suggesting greater delays towards the end of the week. This is perhaps driven by higher passenger volumes on Fridays. While day of the week alone is not a strong predictor of delay magnitude. Friday appears as the highest risk day.

### 6.4 The effects of Weather

(AA, DJ)

Two Scatter plots for each weather feature were produced which compared weather at the origin and destination station against arrival delay. “r” represents Pearson correlation and for each graph r is close to 0 indicating a very weak linear relationship. The regression slopes also suggests a marginal increase in delay per (temperature/wind speed/precipitation), but the scatter is extremely wide and most journeys cluster in a single location. Therefore, each feature alone is not a reliable standalone predictor of delay. However, it could still contribute value as a contextual feature, for example during extreme weather events heavy snow was flagged during the LNER Client Presentation Q&A. This is consistent with wider evidence that weather has an impact on rail performance but tends to be non-linear rather than continuous. According to The Office of Rail and Road (2021) “Delays caused by severe weather in Scotland rose by 26% in 2020-21 compared with the previous year.”

## 7. Machine Learning Models

### 7.1 Building Classification Model

Used Features (X)

total_stops_in_run

remaining_stops_after_this

month

day_of_week

from_sched_arrival_min

from_sched_departure_min

to_sched_arrival_min

to_sched_departure_min

prev_train_end_segment_delay_min

historical_avg_arrival_delay_min

from_temp

from_precip

from_wind

to_temp

from_precip

to_wind

(DJ)

The inclusion of further features either would cause data leakage or generate more noise, resulting in the model struggling to effectively learn the signal. The target variable “Delayed” is defined as delay being greater than or equal to 10 Minutes however this threshold can be changed.

(DJ)

80% is used for training and 20% is used for testing, because the model requires sufficient training data to learn the signal/patterns, but also must be tested on how well it generalises to unseen data. This split was chosen due to the pareto principle stating, “approximately 80% of consequences or outcomes arise from 20% of causes or inputs.” (Marcin Majka, 2024). Despite the principle referencing cause and impact in statistics instead of learning and evaluation for ML, 80 and 20 reflects a practical balance and is usually also used in machine learning. Stratifying the target variable ensures that in both the training and testing dataset, the same proportion of delays will be present. The random state is also set to ensure reproducibility.

(DJ)

The data is then scaled using robust scaler. This is because it is less sensitive to outliers compared to other methods such as StandardScaler or MinMaxScaler. This prevents extreme values from influencing the scaling process and ensures the model learns more stable patterns in the data. This is especially important distance-based algorithms such as KNN because if a feature has a much larger scale compared to others, it can dominate other features in distance calculations.

### 7.2 Classification Model Evaluation

Tested Models

Fully Grown Decision Tree

Logistic Regression

K-Nearest Neighbor

XGBoost

LightGBM

Out of the models tested LightGBM/XGBoost performed the best. When looking at the ROC Curve for each model, performance for other models amounted to being slightly better or worse than a random guess (AUC around 0.5) whereas results for LightGBM performed substantially better.

(AI, DJ)

The LightGBM Classification Report indicates that the model performs much better when predicting segments that are not delayed than delayed. Despite the model having a high recall of 0.97 for the not delayed class, the low recall of 0.33 for the delayed class means that most delays are not correctly identified. One reason for this could be class imbalances in the dataset which can cause the model to be bias towards the majority class.

Precision was the metric of interest because in the interview with LNER it was mentioned that inaccurate information is only slightly better than no information, therefore we would want the model to be mostly correct when predicting delayed. From a practical point of view, these predictions can be used to flag segments of the network that may be at higher risk of delay, allowing operational teams to investigate or be proactive with customer communications. Even though there are some false positives, this may be an acceptable trade off as problematic segments can be monitored before disruption escalates.

(AI, DJ)

Feature importance shows the most to least important features for the model`s predictions. Weather and date features were the most dominant and delay propagation features surprisingly came to be the least dominant.

Which means predictions were mainly influenced by weather and date features. This helps us better understand why the model had a hard time identifying instances when a train is delayed.

### 7.3 Building Regression Models

Used Features (X)

total_stops_in_run

remaining_stops_after_this

month

day_of_week

day_of_month

from_sched_arrival_min

from_sched_departure_min

to_sched_arrival_min

to_sched_departure_min

prev_train_leg_delay_min

prev_train_cum_delay_min

prev_train_end_segment_delay_min

historical_avg_propagated_delay_min

historical_avg_leg_duration_min

historical_avg_cum_delay_min

historical_avg_arrival_delay_min

from_temp

from_precip

from_wind

to_temp

to_precip

to_wind

For the regression models, the same train test split, feature scaling and algorithms used in the classification task were also applied to ensure consistency and comparison across both problems.

### 7.4 Regression Model Evaluation

(AI)

Overall, each model performed similarly in terms of average prediction error with the MAE ranging from 15 to 17 minutes, this tell us predicting train arrival delay is a challenging task especially without signalling data. Potential reasons for this could be due to the model lacking key information such as signalling data and real-time Darwin predictions resulting in a poor prediction for train arrival delay.

To fix this we could add datasets containing real time updates along with infrastructure conditions which would allow the model to understand operational constraints and improve prediction accuracy.

(DJ)

The low R squared across all models show that each model was unable to capture the patterns/signal well and that a large proportion of variability in the dataset is either due to randomness or features not present in the dataset (likely being the latter). In reality, train delays are influenced by many unpredictable factors so once again data collection on more features would be recommended to increase model performance.

(AI)

The feature importance in LightGBM shows features related to the previous train along with the weather were the most important.

Which means the model relied on temporal relationships. This tells us that delays are influenced by a variety of factors and weather conditions play a significant role in contributing to disruptions.

This information can be used to improve disruption prediction by focusing on monitoring upstream delays and high risk conditions. This insight will allow preventative measures such as adjusting schedules or communicating potential delays more effectively to customers.

## 8. Conclusion – Uses Cases and Next Steps

### 8.1 Summary of Approach and Outcomes

(CN, DJ)

With this project, we have created a machine learning framework using LightGBM to predict disruption probability and estimate delay gained for segments of tracks on the London King’s Cross to Edinburgh route. The approach combined Darwin Historical Service Performance (HSP) with weather data to model delay propagation at a segment level.

This framework provides a structured and expandable base, that will be capable of identifying segments at higher risk and generating probabilistic outputs that can support operations. Despite model performance being constrained by data limitations, the results do show that meaningful patterns can be extracted especially when it comes to temporal (time) and contextual features. More datasets could also be used by joining on the unique RTTI Identity (RID) allowing easy expansion of covered features.

### 8.2 Challenges and Limitations

(DJ)

There were a few challenges throughout this project, mostly relating to data. Data collection was difficult due to the limited availability.

One huge issue which affected the direction of project was not being able predict whether Darwin will make a “bad prediction” because there is no historical record of Darwin’s forecasts. The only available data consists of live predictions, which would require continuous collection and since these predictions are revised over time, the accuracy will depend on the exact moment they are queried.

Another issue with data was when attempting to work with XML-based data sources. It introduced complexity in both understanding and processing which led to seeking out other data sources, however these were still included in the references (Darwin:Push Port and Darwin:Schedule Element).

One of the final major issues was a lack of clear documentation for certain datasets which increased time required for understanding and created uncertainty when engineering new features or trying to interpret.

These issues are a key insight gained from the project as data quality and accessibility are critical to the success of a data science project and usually have a bigger impact that the choice of technique.

### 8.3 Use Cases

(CN, DJ)

Regardless of the limitations, the model outputs have clear use cases within an operational context. Disruption probabilities can be used by frontline staff to anticipate and respond to potential delays which will help inform decision making during disruptions.

Also, predictions could be integrated into customer facing systems, such as station message boards or the LNER mobile app, improving proactive communications which aligns with LNER’s focus of customer trust.

Apart from real time operation, the model could also support strategic decision making. An example of this could be investigating or investing in areas that are consistently shown be of high risk identified by the models. As mentioned in the interview with an LNER representative, it can cost up to £3 Million to investigate alone. Supporting strategic use of funds has monetary value for LNER where funds can be reallocated elsewhere.

### 8.4 Next Steps

(CN, DJ)

The future next steps should focus on improving the application and performance of the model. The integration of live or near real-time data and signaling data would allow the framework to operate in a realistic environment, providing more value. Further improvements can be made through tuning hyperparameters, engineering further features to capture more complex relationships present in train/rail data or joining more datasets using RID. Lastly expanding the scope beyond a single route and evening peak hours would improve the models ability to generalize and allow the framework to be applied across the entire network.

(DJ)

An additional improvement identified through external feedback from a researcher at the Alan Turing institute was to split the dataset based on date (e.g. training on the first third of the year, testing on the second and evaluating on the third). This would help identify how model accuracy changes over time due to seasonal patterns or other factors providing more insight into the “when” and “why” behind model performance.

The GitHub repository can be found here or at the top of references

# References

Data Science Process Alliance (2024) ‘What is CRISP DM?’. Available at:

https://www.datascience-pm.com/crisp-dm-2/

(Accessed: 18 March 2026).

Marcin Majka (2024) ‘Pareto Analysis: The 80/20 Rule for Effective Decision-Making’. Available at:

https://www.researchgate.net/publication/385085105_Pareto_Analysis_The_8020_Rule_for_Effective_Decision-Making

(Accessed: 3 April 2026).

Open-Meteo (2026) ‘Historical Weather API’. Available at: https://open-meteo.com/en/docs/historical-weather-api

(Accessed: 20 February 2026).

Open Rail Data Wiki (2023) ‘Darwin:Push Port’. Available at: https://wiki.openraildata.com/index.php/Darwin:Push_Port

(Accessed: 16 February 2026).

Open Rail Data Wiki (2023) ‘Darwin:Schedule Element’. Available at: https://wiki.openraildata.com/index.php/Darwin:Schedule_Element

(Accessed: 16 February 2026).

Open Rail Data Wiki (2023) ‘HSP’. Available at: https://wiki.openraildata.com/index.php/HSP

(Accessed: 16 February 2026).

Open Rail Data Wiki (2025) ‘Train Movements’. Available at: https://wiki.openraildata.com/index.php?title=Train_Movements

(Accessed: 16 February 2026).

Rail Delivery Group (2026) ‘ASSIST public documentation’. Available at: https://www.rspaccreditation.org/publicDocumentation.php#RSPS2xxx

(Accessed: 19 February 2026).

Rail Delivery Group (RDGMyles1) (2026) ‘Historical Service Performance (HSP)’. Available at: https://raildata.org.uk/dashboard/dataProduct/P-2dfd6e84-c3e7-460f-8b3c-ac201d259f51/overview

(Accessed: 20 February 2026).

Railway Codes (2026) ‘CRS, NLC, TIPLOC and STANOX Codes’. Available at: http://www.railwaycodes.org.uk/crs/crs0.shtm

(Accessed: 18 February 2026).

The Office of Rail and Road (2021) ‘ORR’s assessment of Network Rail Scotland finds it continued to deliver despite the pandemic but the tragic incident at Carmont is a stark reminder of the need for infrastructure resilience to extreme weather’.

Available at: https://www.orr.gov.uk/search-news/orrs-assessment-network-rail-scotland-finds-it-continued-deliver-despite-pandemic

(Accessed: 17 April 2026).

Wikipedia (2026) ‘List of companies operating trains in the United Kingdom’. Available at: https://en.wikipedia.org/wiki/List_of_companies_operating_trains_in_the_United_Kingdom

(Accessed: 16 February 2026).